Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | SHOPEZ E-COMMERCE |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register an account (Customer/Admin) | 4 | High | Team |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in securely using my credentials. | 4 | High | Team |
| Sprint-1 | Authorization | USN-3 | As a user, I can access features based on role (Admin/User). | 5 | High | Team |
| Sprint-2 | Property Management | USN-4 | As an admin, I can add products with name, price, image, and category. | 7 | High | Team |
| Sprint-2 | Property Management | USN-5 | As an admin, I can edit and delete products from inventory. | 6 | High | Team |
| Sprint-3 | Property Search | USN-6 | As a user, I can view all available products on the homepage. | 4 | High | Team |
| Sprint-3 | Property Search | USN-7 | As a user, I can search products using search bar. | 4 | High | Team |
| Sprint-4 | Visit Booking | USN-8 | As a user, I can filter products by category. | 8 | High | Team |
| Sprint-4 | Booking Management | USN-9 | As a user, I can add products to cart. | 6 | High | Team |
| Sprint-4 | Negotiation | USN-10 | As a user, I can update quantity and remove items from cart. | 7 | Medium | Team |
| Sprint-5 | Administration | USN-11 | As a user, I can place an order using checkout page. | 8 | High | Team |
| Sprint-5 | Project Enhancement | USN-12 | As an admin, I can view and manage all customer orders. | 5 | Medium | Team |
| Sprint-5 | Branding & Documentation | USN-13 | As a developer, I can improve UI (navbar, layout, responsiveness).. | 5 | Medium | Team |

Total Story Points = 73

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 17 | 3 Days | Day 1 | Day 3 | 17 | Day 3 |
| Sprint-2 | 13 | 2 Days | Day 4 | Day 5 | 13 | Day 5 |
| Sprint-3 | 8 | 1 Day | Day 5 | Day 5 | 8 | Day 5 |
| Sprint-4 | 21 | 3 Days | Day 6 | Day 8 | 21 | Day 8 |
| Sprint-5 | 14 | 1 Day | Day 9 | Day 9 | 14 | Day 9 |
| Total | 73 | 9 Days | - | - | 73 | - |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV=73/9=8.11

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts